## Slide 1: Cut Once, Measure Twice: Why Careful Planning is Key to a Successful Database Conversion
Deanna Mackey, President/Executive Director, PTMMG
Dan Stencel, Vice President of Membership, Rocky Mountain PBS
Brandon Hemel, Senior Director Data Strategy & Management, WETA
Rachael Snow, Associate Director of Membership, OPB
July 11, 2018
Notes: Deadline to submit to Deanna: Friday, July 6
Deanna, I can’t seem to open/find Brandon’s notes. Please resend so that I can add to the presentation.
Deanna, what day will this be presented?

## Slide 2: Why This Matters

## Slide 3: Why This Matters
With a well run CRM, you better understand your audience and membership
Allows you to super serve your best customers
Ensures ongoing engagement, use of services and support for your station

## Slide 4: Station Interviews

## Slide 5
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 6: A Model for Success
The TOPS Method:
Team Oriented Problem Solving
Based on the Six Sigma approach to problem solving.
A methodology and toolset, originally used by Motorola and GE, for improving manufacturing processes.
It enables team members to analyze processes and achieve breakthrough improvement.

## Slide 7: Team-Oriented Problem Solving (TOPS)
Team Members:
Champion -- Executive Sponsor
Team Leader -- Key Stakeholder
Cross-functional Experts -- Include Diverse Departments
Consultant -- Unbiased discussion leader
Recorder -- Note taker

## Slide 8: TOPS Team Expectations & Outcomes
Collaboration/listening
Unifying goal
Accountability
4. Challenge the status quo
5. Think outside the box
6. Root cause
7. Consider the audience

## Slide 9
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 10: Pre-Planning
OPB Story:
"It is better to look ahead and prepare than to look back and regret.”
Jackie Joyner-Kersee
1 year vetting and decision-making before moving forward with vendor
  Mapping requirements
  Interviewing vendors
  Deep dive w/ 2 vendors
  Scope of work + document use cases + process to tell vendors what they needed – created a solid checklist through this process
  Documented all existing processes
What was learned during their pre-planning process:
  We should have done an RFP
  Would have given more structure to the early part of our conversion process
  Would have provided better scope of work expectations
Anyone going into this needs to know what outcome they want from their new system.

## Slide 11: Pre-Planning
OPB Story:
Org. buy-in:
  Critical because of unusual expenditures
    Project framework: 2 years, summer 2014-summer 2016
  Org. commitment to org’s future + investment
Station Responsibilities:
  What do stations need before process – rubric, checklists
  If you don’t have these resources, create them yourself
  Do data clean up before conversion

## Slide 12
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 13: Breaking Down Silos
“Silos build the wall in people’s minds and tie the knots in their hearts.”
Pearl Zhu
This cannot be a Development Department project.
Need to have the right people deeply invested
Executive leadership needs to be completely behind project and lean in.

## Slide 14: Breaking Down Silos
Don’t wait to bring finance in. Finance should be at the table from the beginning.
Interactive, IT, database management all need to be on board.
Include front-line membership and development staff

## Slide 15
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 16: Leadership & Teams: Project Managers
“Ultimately, leadership is not about glorious crowning acts. It's about keeping your team focused on a goal and motivated to do their best to achieve it, especially when the stakes are high and the consequences really matter. It is about laying the groundwork for others' success, and then standing back and letting them shine.”
Chris Hadfield
Need Strong Project Manager (or consultant) with 100% focus on this job
Someone from outside of team – removed from fray of daily activity
You need people from different stakeholder groups and also someone who has overarching view of the organization and knows when to bring other stakeholders into the fold, even senior management.

## Slide 17: Leadership & Teams: Project Management
“Having an external project manager… advocated to vendor on our behalf. It didn’t take away from other positions.”
At OPB, dedicated project manager was originally hired for 1 month, kept on for 18 months.
At KPBS they had both a technical/solutions specialist provided by the vendor and a project coordinator who was originally a consultant and became a FT employee. The specialist was dedicated to the project and could bring to bear resources within the company, or put pressure on vendor management.
“One thing we did right was have a core team, early adopter team, that set standards and is there to focus on the membership systems. Make it too big and rule by committee, lose focus.”

## Slide 18: Leadership & Teams: Exec Sponsor & Front-line Staff Matter
Compile the right team
“You need an executive level cheerleader, person at the top who can rally the troops even on the foggiest days of getting through your data mapping...the right group of people who can dig in and identify what are your pain points? What are the barriers? What keeps you from doing what you know you should do in the database?”
All the stakeholders, front-end and back-end need to be at the table.

## Slide 19: Leadership & Teams: Change Management Matters
Plan for who you want to be on the team at the end, when you’re in the new dbase.
Build a team that is open to change, engaged, owns a portion of the system.
Look at people’s strengths to change tasks and match to their abilities.

## Slide 20: Leadership & Teams: Change Management Matters
Plan ahead for long-term employees who don’t want to change processes. Don’t wait until the conversion to realize you don’t have the right team for the future.
Imagine what does staff look like post-conversion? How will processes/jobs change?
Take care of team morale: take a walk together, bring in treats, host a BBQ

## Slide 21
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 22: Timeline & Finances
“There is danger in not taking the time to do it right. You have to go in committed.”
OPB
What do you have to have by GoLive, what can you live without?
Time required to rebuild processes, consistently underestimated
Need to test etc. took longer than expected
We delayed Passport for a year.
We diminished events to commit to dbase conversion.
Brought in temps for data cleansing (needs to be planned for/budgeted)

## Slide 23: Timeline & Finances
Consider the human factor in timing and $ -- people leave, get sick, go on maternity leave (not only a loss of resource but intellectual capital)
Key factors that make us successful – invest beyond cost of new system
Consider expense needs in year 1-3 after conversion
  For example, it would have been helpful to have an in-house database admin on board as soon as converted, not a year later.

## Slide 24
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 25: Communication
“The single biggest problem in communication is the illusion that it has taken place.”
George Bernard Shaw
Must have a commitment to organizational conversations – “The new CRM became a gateway to new opportunities in our organization -- a pathway to engagement of community.”
“We didn’t have a good understanding of how our data would translate into a new system.” There was confusion about the new tool, the documentation needed and training.”
This impacted station-wide change management but there wasn’t transparency internally about what was happening and when...no game plan for what would happen if things got delayed, the impacts on IT, finance, etc.

## Slide 26: Communication
With reporting out…show, don’t tell. Educate senior team, provide project vocabulary. If execs understand vocabulary used, they can track progress in their own way. “What does mapping mean and why does it take so long?”
In between the project’s start and end, there are distinct phases. They should be explained/understood -- requirement gathering, gap analysis, solution development, what are we going to build, execute solutions, map data, data conversion, training end users.
“It’s important that senior management understand the phases even exist. When we say when we got our first data conversion done…they hear ‘data conversion done’…vocabulary matters if they don’t understand we still have more steps.”

## Slide 27
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 28: Planning for a Future that’s Different from the Past
“What are consumers accustomed to…what is their standard of experience? Are we meeting it? We’re behind the times with digital fundraising and digital customer service…we need to get within the last 3-5 years of what people expect.”
KPBS
Don’t think of database conversion as a discrete event.
“Where do you want to be in future with system?”
Stay away from just replicating what you currently do.
We started by trying to replicate what we did in Team Approach but we should have been planning for what we wanted to do in the future to serve our members.

## Slide 29: Planning for a Future that’s Different from the Past
Things you should know when you start a conversion (why pre-planning matters!):
What you need
What you don’t need
What you need to recreate in new system
“Relook at business processes. Don’t duplicate what you did before. This is an opportunity to revolutionize the way we look at work and service members.”
“Conversion was difficult but was worth it for agility and service to the members.”

## Slide 30
1.
2.
3.
4.
5.
6.
Pre-planning (RFPs,documentation/mapping, scope of work)
Breaking Down Silos
Leadership & Teams
Timelines & Finances
Communication
Up, down & across
Planning for a Future that’s Different from the Past
Setting Up Your Team for Success
Notes: This slide will be written out by Deanna
Main subject points throughout PP
What peeps will learn
Purpose of toolkit

## Slide 31: Speakers
Deanna Mackey, PTMMG
President/Executive Director
Brandon Hemel, WETA
Senior Director, Data Strategy & Management
Dan Stencel, RMPBS
VP of Membership
Rachel Snow, OPB
Associate Director of Membership
Notes: Deanna, would you like to include numbers and emails?

## Slide 32
Q & A